**Website Development**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **All responsive\*\*\*** | | **WEBDev** | **COMMENTS** | **STATUS** |
| **STEP 1** | | | | |
| **1** | Review all the information on the current GADC website. | Reviewed |  |  |
| **2** | Develop a new template for the website. |  | Just show the template which is not putting a gadc content |  |
| **3** | 1st draft, Feedback/input for review | Presented by Siven 2nd of March | 1. Colour must the same gadc website 2. Menu sticky + White background 3. Menu must be at right side as align 4. Donate to Us button – remove it. 5. Banner should have slideshow at least 3 banners  * Generate an official color palate and fonts for gadc website   + Gradient color\*   + Colors palate\*   + Fonts – Header & normal | * Meeting on 7th Mar-22   + Demo 1st draft * Meeting on 16th Mar-22   + Demo feedback 1st draft. * 21st Mar-22 - Redesign structure page , What we do , Advocacy And Networking, Community Outreach, Capacity Development , GADNet, Cambodia Men’s Network (CMN), Committee to Promote Women in Politics (CPWP). * 28th Mar-22 - Update Job relate page and news & events related. * 4th Apr-22 - Update Multi lang   Meeting 16th: Founder History on a page  Facebook/Youtube: Display |
| **STEP 2** | | | | |
| **4** | 2nd draft, Feedback/input for review |  |  |  |
| **5** | Submit the final design for GADC new website |  |  |  |
| **6** | Provide a short Training to GADC’s key person |  |  |  |
| **7** | Replace the new website on the old website |  |  |  |